S.A.N.K.A.L.P.

Multi-Org Platform & Gamified Open-Source Workflow

Design Document — v2 Architecture Upgrade

Date: 2026-06-02   ·   Builds on: finalisedprojectworkflow.md

✅ Locked Decisions (2026-06-02) - XP scope: both global (totalXP) and per-org (xpInOrg) — one XpEvent log carries orgId so both derive from it. - platform_moderator tier: built from the start (Phase 1), so org-request review can be delegated immediately. - Org URL scheme: /orgs/[slug] (e.g. /orgs/acme-ai). Reserved slugs: launch, status, admin, new, settings, api, o.

# Contents

# 1. Vision

Turn S.A.N.K.A.L.P. from a single-tenant project platform into a multi-org, gamified, open-source collaboration network — think “GitHub meets a guild system”.

### Three pillars

- Multi-org — anyone can propose to launch an organisation; the platform admin approves it. Each org runs its own proposals → projects → showcase pipeline, scoped per-org.

- Two-tier governance — a platform tier (runs the whole network) and an org tier (runs one organisation). S.A.N.K.A.L.P. itself is the host org: the first, permanent, system-owned organisation.

- Gamified & open-source — contributions to open-source projects earn XP, levels, badges, and leaderboard rank. Git activity (commits, PRs, merged contributions) feeds the gamification engine.

# 2. Current State (what exists today)

### 2.1 Models

| Model | Relevant fields | Notes |
| --- | --- | --- |
| User | role, reputation, followers, following, github, skills | single global role — no per-org role |
| Org | name, slug, createdBy, admins[], members[], rules{}, visibility, avatar, banner | no status/approval field |
| OrgMember | userId, orgId, role (member/lead/admin) | per-org role exists but unused by UI |
| Project | scoped by orgId; completion/showcase/marketplace | already org-scoped |
| Proposal | orgId (optional), voting | org scoping optional |
| Contribution | projectId, userId, type, status, verifiedBy | basis for gamification |
| GitRepo | commits, stars, PRs, contributorsCount | basis for git gamification |

### 2.2 Key gaps

| Gap | Impact |
| --- | --- |
| Orgs are created instantly (POST /api/orgs) | No platform-admin approval; anyone spins up an org |
| No org lifecycle status | Can't model proposed → approved → suspended → archived |
| Single-dimension roles | Can't be admin of Org A and member of Org B cleanly |
| No host-org concept | S.A.N.K.A.L.P. isn't a distinguished system org |
| No gamification layer | reputation is a lone number; no XP/levels/badges |
| No open-source semantics | No license, good-first-issue, bounties, fork/star surfacing |
| No org-scoped admin panel | /admin/* is platform-wide only; org admins have no console |
| Git activity not rewarded | GitRepo stats exist but don't feed points |

# 3. Extended Role Model

Roles become two-dimensional: a platform role (network-wide) on User.role + org roles (per organisation) on OrgMember.role.

### 3.1 Platform roles (User.role)

| Role | Power |
| --- | --- |
| user | Browse, vote, comment, join orgs, contribute |
| sankalp_member | Member of the host org; create proposals in host org |
| sankalp_associate | Host-org manager (existing admin-panel access, host org only) |
| platform_moderator (new) | Review org launch requests, moderate content/reports across all orgs — cannot change platform config |
| master_admin | Platform Admin — full control: approve/suspend orgs, manage all users, platform config, gamification tuning |

### 3.2 Org roles (OrgMember.role) — extended enum

| Role | Power within that org |
| --- | --- |
| member | Participate: vote, comment, join projects, contribute |
| contributor (new) | Verified contributor — self-assign good-first-issues, submit PRs |
| lead | Lead projects, assign tasks, verify contributions, mark complete |
| admin | Org Admin — manage org settings, members, project conversions, showcase |
| owner (new) | Founding org admin. Transfer ownership, delete org (with platform sign-off) |

### 3.3 Effective-permission resolution

- canManageOrg(user, org) = master_admin OR orgMember role in [owner, admin]

- canApproveOrgLaunch(user) = role in [master_admin, platform_moderator]

- canTunePlatform(user) = role === master_admin

# 4. Org Lifecycle Workflow

REQUESTED → IN_REVIEW → APPROVED → ACTIVE → (SUSPENDED / ARCHIVED). Rejected branches return to the applicant with a reason.

### Stage 1 — REQUESTED (org launch proposal)

A logged-in user submits an Org Launch Request: name, slug (availability-checked), mission/description, category, rationale + roadmap, expected first projects, open-source charter, optional logo/banner. Result: Org with status “requested”.

### Stage 2 — IN_REVIEW (platform admin queue)

Lands in Platform Admin → Org Requests. Admin/moderator reviews legitimacy, name conflicts, charter fit. Actions: Approve, Reject (reason), Request changes.

### Stage 3 — APPROVED → ACTIVE

On approve: status “active”, founder becomes OrgMember.role = owner, org gets slug namespace /orgs/[slug], onboarding checklist shown.

### Stage 4 — ACTIVE (running)

Org runs the full existing pipeline scoped to orgId: proposals → vote → projects → tasks → completion → org showcase. Org admin console manages members, roles, settings, branding.

### Stage 5 — GOVERNANCE

Platform admin can suspend (policy violation) or archive (inactive). Owner can transfer ownership or request deletion (platform sign-off).

### The HOST ORG (S.A.N.K.A.L.P.)

- Seeded once as isHost: true, status: active, system-owned.

- Cannot be suspended/deleted. Platform admins are its owners by default.

- New users auto-join the host org as member on registration (configurable).

# 5. Gamification & Open-Source Engine

Core loop: do work → earn XP → level up → unlock badges/roles → climb leaderboards.

### 5.1 XP sources (platform-admin tunable weights)

| Action | XP | Notes |
| --- | --- | --- |
| Proposal approved | +50 |  |
| Project completed (as lead) | +200 |  |
| Task completed | +20 | scaled by priority |
| Contribution approved | +30 | code > design > docs |
| Merged PR (GitRepo sync) | +40 | open-source signal |
| Commit (capped/day) | +2 | anti-farming cap |
| Good first issue resolved | +25 | onboarding incentive |
| Received upvote on proposal | +2 |  |
| Peer endorsement of skill | +5 |  |

### 5.2 Levels, badges, open-source semantics

- level = floor(sqrt(totalXP / 100)) → Novice → Builder → Contributor → Maintainer → Architect → Luminary.

- Badges: First Blood, Ship It, Open Sourcerer, Mentor, Polyglot, Founder, Streak (7/30/100).

- Project.license + isOpenSource (bonus XP); Task.goodFirstIssue surfaced to newcomers; optional XP bounties on tasks.

- Fork & star counts from GitRepo shown on showcase; stars → small XP to maintainers.

- Leaderboards: global, per-org, per-skill, weekly/all-time (extend existing /api/builders/rankings).

# 6. New / Extended Data Models

### 6.1 Org — extend

- status: requested | in_review | approved | active | suspended | archived | rejected

- isHost (S.A.N.K.A.L.P only), category, charter, roadmap, defaultOpenSource

- review { reviewedBy, reviewedAt, decision, reason }, ownerId

- stats { memberCount, projectCount, totalXP }

Reserved slugs (collide with /orgs/* static routes): launch, status, admin, new, settings, api, o. Enforced by slug-availability check and at request submission.

### 6.2 OrgMember — extend

- role enum: member | contributor | lead | admin | owner

- xpInOrg (org-scoped XP)

### 6.3 User — extend

- role enum adds platform_moderator

- gamification { totalXP, level, badges[], streak{current,longest,lastActiveAt} }

### 6.4 NEW XpEvent (event-sourced points)

- userId, orgId (nullable for platform-level), source, refId, amount, createdAt

Event-sourced so totals are recomputable and farming is auditable; dedupe by (userId, source, refId).

### 6.5 NEW Badge catalogue + 6.6 Project/Task extensions + 6.7 NEW Report

- Badge { key, name, description, icon, criteria, tier }

- Project.license, Project.isOpenSource; Task.goodFirstIssue, Task.bountyXP

- Report { reporterId, targetType, targetId, reason, status, handledBy }

# 7. New API Routes

### Org lifecycle

| Method | Route | Who |
| --- | --- | --- |
| POST | /api/orgs/request | any user |
| GET | /api/orgs/slug-available?slug= | any user |
| GET | /api/admin/org-requests | platform mod/admin |
| PATCH | /api/admin/org-requests/[id] | platform mod/admin |
| PATCH | /api/admin/orgs/[id]/status | platform admin |
| GET | /api/orgs/[slug] | any |
| PATCH | /api/orgs/[id] | org admin/owner |
| POST | /api/orgs/[id]/transfer | owner (+platform) |

### Membership & roles

| Method | Route | Who |
| --- | --- | --- |
| POST | /api/orgs/[id]/join | user |
| GET | /api/orgs/[id]/members | org member |
| PATCH | /api/orgs/[id]/members/[userId] | org admin/owner |
| DELETE | /api/orgs/[id]/members/[userId] | org admin/owner |

### Gamification

| Method | Route | Who |
| --- | --- | --- |
| GET | /api/gamification/me | self |
| GET | /api/gamification/leaderboard?scope= | any |
| GET | /api/gamification/badges | any |
| POST | /api/internal/xp/award | system |
| PATCH | /api/admin/gamification/weights | platform admin |

### Open-source / git + Moderation

| Method | Route | Who |
| --- | --- | --- |
| PATCH | /api/projects/[id]/license | lead/org admin |
| PATCH | /api/project-progress/tasks/[id]/good-first-issue | lead |
| POST | /api/git/award-on-sync | system |
| POST | /api/reports | any user |
| GET | /api/admin/reports | platform mod/admin |
| PATCH | /api/admin/reports/[id] | platform mod/admin |

# 8. New Pages / UI Surfaces

### Public / user

| Route | Description |
| --- | --- |
| /orgs | Directory of active orgs (logo, members, projects, XP) |
| /orgs/launch | Org launch request wizard (multi-step) |
| /orgs/launch/status | Track my org request(s) |
| /orgs/[slug] | Org home — about, projects, members, leaderboard, join |
| /leaderboard | Global + filters (org/skill/weekly) |
| /profile/[id] | + gamification: level ring, XP bar, badges, streak |
| /me/badges | Badge gallery + progress |

### Org admin console (scoped)

| Route | Description |
| --- | --- |
| /orgs/[slug]/admin | Org dashboard (members, projects, pending joins) |
| /orgs/[slug]/admin/members | Manage members + org roles |
| /orgs/[slug]/admin/settings | Branding, rules, visibility, charter |
| /orgs/[slug]/admin/bounties | Manage good-first-issues / bounties |

### Platform admin (extend existing /admin)

| Route | Description |
| --- | --- |
| /admin/org-requests | Approve/reject org launches |
| /admin/orgs | All orgs + status controls (suspend/archive) |
| /admin/reports | Moderation queue |
| /admin/gamification | Tune XP weights, manage badge catalogue |

### Navigation

- TopNav adds Orgs (and Leaderboard if room, else under a More menu).

- Icon rail adds Launch Org when user has no pending request.

- Org context switcher in TopNav for multi-org members.

# 9. Permissions Matrix

| Action | User | Org Member | Org Lead | Org Admin/Owner | Plat. Mod | Plat. Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Submit org launch request | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Approve/reject org launch |  |  |  |  | ✓ | ✓ |
| Suspend / archive org |  |  |  |  |  | ✓ |
| Manage org members/roles |  |  |  | ✓ |  | ✓ |
| Edit org settings/branding |  |  |  | ✓ |  | ✓ |
| Create proposal (in org) |  | ✓ | ✓ | ✓ |  | ✓ |
| Verify contributions |  |  | ✓ | ✓ |  | ✓ |
| Flag good-first-issue / bounty |  |  | ✓ | ✓ |  | ✓ |
| Earn XP / badges | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Tune gamification weights |  |  |  |  |  | ✓ |
| Handle reports |  |  |  |  | ✓ | ✓ |
| Transfer org ownership |  |  |  | owner |  | ✓ |

# 10. Implementation Phases

### Phase 0 — Migrations & host org (½ sprint)

- Extend Org, OrgMember, User schemas (status, roles, gamification).

- Seed/upgrade S.A.N.K.A.L.P. as isHost:true, status:active.

- Backfill existing orgs → active, founders → owner. Migration endpoint.

### Phase 1 — Org launch + approval + moderator tier (1 sprint)

- Add platform_moderator to User.role enum + isPlatformReviewer() helper.

- POST /api/orgs/request, slug check (reserved enforced), launch wizard.

- Platform queue /admin/org-requests + approve/reject API.

- Replace instant POST /api/orgs with request flow (keep admin shortcut).

- /orgs directory + /orgs/[slug] org home.

### Phase 2 — Org admin console + roles (1 sprint)

- /orgs/[slug]/admin/* (members, settings, branding). Org role management.

- Org context switcher; scope proposal/project pipeline by org.

### Phase 3 — Gamification core (1.5 sprints)

- XpEvent, award engine, /api/internal/xp/award. Hook XP into existing actions.

- Levels + /api/gamification/me; profile level ring + XP bar. Leaderboards.

### Phase 4 — Badges + open-source + git rewards (1 sprint)

- Badge catalogue + earning rules; /me/badges. license + goodFirstIssue + bounties.

- Award XP on GitRepo sync (merged PRs, commits with daily cap).

### Phase 5 — Moderation queue + governance (½ sprint)

- Report model, /api/reports, /admin/reports (handled by platform_moderator).

- Org suspend/archive, ownership transfer, gamification tuning UI.

Estimate: ~5.5 sprints solo (~11 weeks); ~6–7 weeks with two devs.

# 11. Decisions

### ✅ Resolved

- Org URL scheme → /orgs/[slug] with reserved slugs (see §6.1).

- XP scoping → both global (totalXP) + per-org (xpInOrg); XpEvent carries orgId.

- Moderator tier → platform_moderator from the start (Phase 1).

### ⏳ Still open (recommendations pending sign-off)

- Auto-join host org on signup? Recommendation: yes, as member.

- One user owning multiple orgs? Recommendation: yes, but cap pending requests to 1.

- Anti-farming: cap commits at +20 XP/day; PRs uncapped but deduped.

- Private orgs: support both join-by-request and invite-only.

- Open-source enforcement: incentivise (bonus XP), don't force.

- Payments/bounties: XP-only first; real money out of scope.

# 12. Mapping: Today → After Upgrade

| Today | After upgrade |
| --- | --- |
| POST /api/orgs creates org instantly | POST /api/orgs/request → platform approval → active |
| Org has no status | Org.status lifecycle (requested→…→archived) |
| User.role only governs host-org admin | Platform tier + per-org roles via OrgMember |
| S.A.N.K.A.L.P. = the whole app | S.A.N.K.A.L.P. = the host org among many |
| reputation (lone number) | gamification{ totalXP, level, badges, streak } + XpEvent |
| /admin/* platform-wide only | + org-scoped /orgs/[slug]/admin/* consoles |
| Projects org-scoped, no OSS semantics | license, isOpenSource, good-first-issues, git XP |
| /admin/proposals, /admin/projects | + /admin/org-requests, /admin/orgs, /admin/reports, /admin/gamification |

End of design. No code written yet. The three architecture-shaping decisions are locked. Say the word to begin Phase 0 (schema migrations + seeding S.A.N.K.A.L.P. as the host org).